Project Planning Phase — Sprint Planning & Story Points

| Date | July 13, 2026 |
| --- | --- |
| Team ID | SWUID2026201842 |
| Project Name | Heart Disease Analysis |
| Student | Bhavana Jasmin |

Maximum Marks: 5 Marks

# Product Backlog & Sprint Schedule

| Sprint | Epic | USN | User Story | SP | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can download and prepare the heart disease dataset | 2 | High |
| Sprint-1 | Data Collection | USN-2 | As a developer, I can store the dataset in SQLite database | 1 | High |
| Sprint-1 | Data Preparation | USN-3 | As a developer, I can clean data and create calculated fields in Tableau | 3 | High |
| Sprint-1 | Data Preparation | USN-4 | As a developer, I can connect SQLite DB to Tableau | 2 | High |
| Sprint-2 | Data Visualization | USN-5 | As a user, I can view Gender vs Heart Disease bar chart | 2 | High |
| Sprint-2 | Data Visualization | USN-6 | As a user, I can view Age vs Heart Disease trend chart | 2 | High |
| Sprint-2 | Data Visualization | USN-7 | As a user, I can view all 10 unique visualizations | 5 | High |
| Sprint-2 | Dashboard | USN-8 | As a user, I can interact with a responsive dashboard with filters | 5 | High |
| Sprint-3 | Story | USN-9 | As a user, I can view a 6-scene Tableau story | 5 | Medium |
| Sprint-3 | Web Integration | USN-10 | As a user, I can access dashboard via Flask web application | 3 | Medium |

# Sprint Tracker & Velocity

| Sprint | Story Points | Duration | Start Date | End Date | Status |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | Jun 28, 2026 | Jul 2, 2026 | Completed |
| Sprint-2 | 14 | 5 Days | Jul 3, 2026 | Jul 8, 2026 | Completed |
| Sprint-3 | 8 | 5 Days | Jul 9, 2026 | Jul 13, 2026 | In Progress |

Total Story Points = 8 + 14 + 8 = 30

Number of Sprints = 3

Velocity = Total Story Points / Number of Sprints = 30 / 3 = 10 Story Points per Sprint